|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sprint Backlog** | **Story Point** | **Sprint Task** | **Assign Role** | **Estimated Effort Hours** | **Days working hour Burned out by each role member** | | | | | | **Total Hours**  **Burned** |
| 1 | 2 | 3 | 4 | 5 | 6 |  |
| As a user I wanted to see the latest news from the websites | 21 | -Analysis the requirements from user stories | Analyst | 6 | 2 | 1 | 3 | 0 | 0 | 0 | 6 |
| -Designing the latest new page. | Designer | 7 | 1 | 4 | 2 | 1 | 0 | 0 | 8 |
| -Create the latest news page  -Post latest news in the website | Developer | 13 | 1 | 1 | 4 | 3 | 3 | 3 | 15 |
| -write test to show the visibility of website.  -write test to show latest news. | Quality Assurance Manager | 10 | 1 | 1 | 2 | 3 | 2 | 1 | 10 |
|  |  |  | Total | 36 |  |  |  |  |  |  | 39 |
| As a user I wanted to submit my queries about any issues using contact form. | 13 | -Analysis how the queries will be managed. | Analyst | 4 | 2 | 1 | 2 | 0 | 0 | 0 | 4 |
| - Design the contact us form.  - Design the contact Us page. | Designer | 7 | 3 | 2 | 1 | 1 | 0 | 0 | 7 |
| As a User I can get information about the Contact details of the website | 13 |
|  |  | 16 | 2 | 2 | 4 | 5 | 2 | 2 | 17 |
| Write code to develop the Contact us form.  Write code to develop the contact us page with information. | Developer |  |  |  |  |  |  |  |  |
| Write test to test the form data is submitting Successfully.  Write test to test the contact form as it is submitting the form. | Quality Assurance Manager | 9 | 1 | 1 | 2 | 3 | 1 | 2 | 10 |
|  |  |  | Total | 36 |  |  |  |  |  |  | 38 |
| As a user I will able to see the schedule of programs using websites | 8 | analysis to show the program schedule. | Analyst | 5 | 3 | 3 | 0 | 0 | 0 | 0 | 6 |
| Design program schedule page.  Create database for schedule page | Designer | 7 | 2 | 3 | 2 | 0 | 0 | 0 | 7 |
| Write code to show data from database list. | Developer | 16 | 0 | 1 | 5 | 4 | 4 | 3 | 17 |
| Write test to show the program schedule from the database | Quality Assurance Manager | 8 | 0 | 3 | 2 | 1 | 1 | 1 | 8 |
|  |  |  | Total: | 36 |  |  |  |  |  |  | 38 |
| As a user I wanted to see the weather update from the website | 5 | Design the weather page. | Designer | 4 | 1 | 2 | 2 | 0 | 0 | 0 | 5 |
| Write code to display weather | Developer | 8 | 2 | 4 | 2 | 0 | 0 | 0 | 8 |
| Write test for showing weather. | Quality Assurance Manager | 4 | 1 | 0 | 0 | 1 | 1 | 1 | 4 |
| As a user I wanted to see the about us page to know about the page | 3 |
| Design the About us page | Designer | 6 | 3 | 1 | 2 | 0 | 0 | 0 | 6 |
| Develop about us page. | Developer | 8 | 1 | 2 | 3 | 1 | 1 | 0 | 8 |
| Test about us page | Quality Assurance Manager | 6 | 0 | 0 | 0 | 2 | 1 | 3 | 6 |
|  |  |  | Total | 36 |  |  |  |  |  |  | 36 |

**Total Estimated Hours for all Sprints: 144 Hours**

**Total Time burned for all Sprints: 151 Hours**